BWCP - 8  (6/2005) Version 1.0

NEW YORK STATE DEPARTMENT OF ENVIRONMENTAL CONSERVATIION

# Phase II SPDES General Permit for

# Stormwater Discharges from Municipal Separate Storm Sewer Systems (MS4s), GP-02-02

# MUNICIPAL COMPLIANCE CERTIFICATION (MCC) FORM

# Regulated MS4:___Town of Deerfield________________  SPDES Permit Number: NYR20A 150

See information packet for information to help complete this form.

| MCC Form for year ending: March 9, ____ 2006 (Year 3) __X_ 2007 (Year 4) ____ 2008 (Year 5) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Section A. MS4 Owner/Operator and Contact Person Information (contact persons explained in instructions) |  |  |  |  |  |
| ##### Owner/Operator Is information below new or changed? ____ Yes __X_ No |  |  |  |  |  |
| Name: Philip M. Sacco |  | Title: Supervisor |  | Department: |  |
| Mailing Address: | Street or P.O. Box: 6329 Walker Road |  | City: Deerfield |  |  |
|  | County: Oneida |  | State: NY |  | Zip Code: 13502 |
| Phone: (315 ) 724-0413 ext. 23 |  | E-mail Address: townclerk@adelphia.net |  |  |  |
| Local Stormwater Public Contact (Required by Minimum Measure 2) Is information below: 1) new or changed? ____ Yes ____ No 2) same as: _X_ Owner/Operator |  |  |  |  |  |
| Name: |  | Title: |  | Department: |  |
| Mailing Address: | Street or P.O. Box: |  | City: |  |  |
|  | County: |  | State: |  | Zip Code: |
| Phone: ( ) |  | E-mail Address: |  |  |  |
| Stormwater Management Program (SWMP) Coordinator (Responsible for implementation/coordination of SWMP) Is information below: 1) new or changed? ____ Yes ____ No 2) same as: _X Owner/Operator ___ Local Stormwater Public Contact |  |  |  |  |  |
| Name: |  | Title: |  | Department: |  |
| Mailing Address: | Street or P.O. Box: |  | City: |  |  |
|  | County: |  | State: |  | Zip Code: |
| Phone: ( ) |  | E-mail Address: |  |  |  |
| Annual Report Preparer Is information below: 1) new or changed? ____ Yes ____ No 2) same as: _X_ Owner/Operator ___ Local Stormwater Public Contact ___ SWMP Coordinator |  |  |  |  |  |
| Name: |  | Title: |  | Department: |  |
| Mailing Address: | Street or P.O. Box: |  | City: |  |  |
|  | County: |  | State: |  | Zip Code: |
| Phone: ( ) |  | E-mail Address: |  |  |  |

IMPORTANT NOTE: Rows can be added to the tables in the following sections by going to the rightmost cell in the bottom row of the table and hitting tab. Hitting return in a given row will make the row wider, creating more room to type or write.

Section B. Local Water Quality Information Information to help complete this section can be found in the instructions.

| 1. Does the MS4 discharge to 303(d) listed waters or is it in a TMDL watershed? __X_ Yes (complete the table below) ____ No ____ Not Yet Determined (Put an X in the ‘Classification’ cell to indicate if the MS4 discharges to a waterbody on the 303(d) list and / or if it is in a TMDL watershed.) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Impaired Waters Name (from 303 (d) list and/or TMDL) | Pollutant(s) of Concern (from 303 (d) list and/or TMDL) |  | Classification |  |
|  |  |  | 303 (d) | TMDL |
| Realls Creek |  |  | X |  |
| 2. Have you received notification from the Department that you are subject to the special conditions in Part III.B. of the permit? |  | ___ Yes _X_ No |  |  |
| 3. Have all necessary changes been made to the Stormwater Management Program (SWMP) to ensure compliance with Part III.B. of the MS4 permit for discharges to 303(d) or TMDL waters? |  | _X_Yes ___No (explain below) |  |  |
| Explanation: |  |  |  |  |

Section C. Partnership Information Information to help complete this section can be found in the instructions.

1. Does your MS4 work with partners? __X_ Yes (complete table below) ____ No (Proceed to Section D)

List MS4 Partners with Legally Binding Agreements or Contracts in Place

Oneida County Soil and Water Conservation District (OCSWCD)

List MS4 Partners with Planned Legally Binding Agreements or Contracts

List MS4 Partners with Other Agreements in Place

Herkimer-Oneida County Comprehensive Planning Program (HOCCPP)

Section D. Geographic Areas Addressed by Stormwater Management Program (SWMP) Information to help complete this section can be found in the instructions.

1. Does your SWMP cover all jurisdictional (automatic and additionally designated) areas within the MS4, as required by 40 CFR 122.32(a)? _X_ Yes ___ No (Explain below)

Explain:

Section E. Funding and Resource Allocation Information to help complete this section can be found in the instructions.

1. Are adequate resources (funding mechanism, equipment, staff, etc.) planned or in place to fully implement your SWMP no later than January 8, 2008? _X_ Yes ____ No (explain below)

Explain: Funding from multiple sources within Town budget.

2. If the MS4 is receiving funding through the municipal budget, a grant, or other source, briefly explain below: what are the sources, estimated amounts, and frequency of funding for the MS4?

Explain: Highway Department, Building Inspector and Codes Department receive funding from Town Of Deerfield budget.

3. If the MS4 is not receiving funding, briefly explain below: plans the MS4 has for obtaining future funding?

Explain:

| Section F. Compliance Certification |  |  |  |
| --- | --- | --- | --- |
| Compliance Assessment - For each of the minimum control measures, indicate below if your program has made steady progress toward full implementation and has achieved all measurable goals scheduled to be completed during this reporting year. Refer to the NOI and prior Annual Reports for information about measurable goals scheduled for this reporting year. |  |  |  |
| Permit Part | Minimum Control Measure | ANSWER BOTH COLUMNS FOR THIS REPORT YEAR ONLY |  |
|  |  | Steady Progress | Goals Achieved |
| IV.C.1. | Public Education and Outreach on Stormwater Impacts | _X_Yes ___No __ N/A | _X_Yes ___No __ N/A |
|  | Explain ‘no’ / ‘N/A’ answer: |  |  |
| IV.C.2. | Public Involvement / Participation | _X_Yes ___No __ N/A | _X_Yes ___No __ N/A |
|  | Explain ‘no’ / ‘N/A’ answer: |  |  |
| IV.C.3. | Illicit Discharge Detection and Elimination | _X_Yes ___No __ N/A | _X_Yes ___No __ N/A |
|  | Explain ‘no’ / ‘N/A’ answer: |  |  |
| IV.C.4. | Construction Site Stormwater Runoff Control | _X_Yes ___No __ N/A | _X_Yes ___No __ N/A |
|  | Explain ‘no’ / ‘N/A’ answer: |  |  |
| IV.C.5. | Post-Construction Stormwater Management | _X_Yes ___No __ N/A | _X_Yes ___No __ N/A |
|  | Explain ‘no’ / ‘N/A’ answer: |  |  |
| IV.C.6. | Pollution Prevention / Good Housekeeping for Municipal Operations | _X_Yes ___No __ N/A | _X_Yes ___No __ N/A |
|  | Explain ‘no’ / ‘N/A’ answer: |  |  |

Certification Statement “I certify under penalty of law that this document and all attachments were prepared under my direction or supervision in accordance with a system designed to assure that qualified personnel properly gathered and evaluated the information submitted. Based on my inquiry of the person or persons who manage the system, or those persons directly responsible for gathering the information, the information submitted is, to the best of my knowledge and belief, true, accurate, and complete. I am aware that there are significant penalties for submitting false information, including the possibility of fine and imprisonment for knowing violations.” Print Name: __Philip M. Sacco_________________________ Title:____Town Supervisor_________________ Signature: _________________________________________ Date:___________________________________ This form must be signed by either a principal executive officer or ranking elected official, or duly authorized representative of that person as described in Part VI.I.2. of the permit. See instructions for more information about who can sign this form. Send two completed hard copies (an original and a photocopy) of this form, the Annual Report Table and any attachments to the DEC Central Office (MS4 Permit Coordinator, 625 Broadway, Division of Water - 4th Floor, Albany, NY 12233-3505). DO NOT SUBMIT REPORTS IN THREE-RING BINDERS.

BWCP - 8  (6/2005) Version 1.0				NEW YORK STATE DEPARTMENT OF ENVIRONMENTAL CONSERVATION

# Phase II SPDES General Permit for Stormwater Discharges from Municipal Separate Storm Sewer Systems (MS4s), GP-02-02

# STORMWATER MANAGEMENT PROGRAM ANNUAL REPORT (SWMPAR) TABLE

# Regulated MS4:__Town of Deerfield__________  SPDES Permit Number: NYR20A 150

Annual Report Table for year ending: March 9, ____ 2006 (Year 3) __X_ 2007 (Year 4) ____ 2008 (Year 5)

Information about how to complete the follow tables is in the instruction section. Please complete the tables electronically, if possible. Send two completed hard copies (an original and a photocopy) of this Annual Report Table, the MCC form and any attachments to the DEC Central Office (MS4 Permit Coordinator, 625 Broadway, Division of Water - 4th Floor, Albany, NY 12233-3505). DO NOT SUBMIT REPORTS IN THREE-RING BINDERS.

Minimum Control Measure 1. Public Education and Outreach

Use separate rows to explain the different processes, activities, procedures, practices, etc. used by the MS4. Add additional rows as needed.

| Permit Reference IV.C.1.a, b: Plan and conduct an ongoing public education and outreach program to ensure the reduction of all pollutants of concern in stormwater discharges to the maximum extent practicable (MEP). - Explain the program, including activities and materials used - Identify the personnel or outside organization conducting the activity. - Indicate activities planned for next year. | Describe Measurable Goals and Results (when applicable) Indicate: Date Completed, Ongoing Task, or Scheduled Date (for next years activities) |
| --- | --- |
| Town of Deerfield website has stormwater information posted. | A draft of this annual report will be posted in May, 2007, as well as any other stormwater information as it becomes available. |
| Town of Deerfield quarterly newsletter contains stormwater information | The Town tries to include one article in each quarterly newsletter. Newsletter is mailed to all Deerfield residents. |
| OCSWCD makes a stormwater presentation at one town board meeting annually. These presentations include specific references to pollutants of concern (sediment and nutrients). | Once annually. |
| Additional Techniques | Describe Measurable Goals and Results (when applicable) Indicate: Date Completed, Ongoing Task, or Scheduled Date (for next years activities) |
| Household hazardous waste instructions to residents are included in the Town newsletter | Once annually. |
| The Town will post education and outreach information geared towards commercial entities on the Town Website. | During 2007 reporting period. |
| Explain any changes or additions to the Permit Referenced Activities / Techniques, Measurable Goals and / or Scheduled Dates above and provide a reason(s) for the change: |  |

Minimum Control Measure 2. Public Involvement/Participation

Use separate rows to explain the different processes, activities, procedures, practices, etc. used by the MS4. Add additional rows as needed.

| Permit Reference IV.C.2.c.iii.: Design and conduct a public involvement / participation program. - Describe activities that the MS4 has/will undertake to provide program access to interested individuals and to gather needed input. - Indicate activities planned for next year. | Describe Measurable Goals and Results (when applicable) Indicate: Date Completed, Ongoing Task, or Scheduled Date (for next years activities) |  |
| --- | --- | --- |
| Stormwater information available on Town Website, with contact information. Stormwater articles are included in the quarterly newsletter. The monthly planning board meetings are public meetings where site plans are reviewed. | All items are ongoing |  |
| Permit Reference IV.C.2.a, f: Develop procedures to provide public notice about and access to documents and information in a manner that complies with state and local public notice requirements. Describe procedures below and state the methods used to publicize the AR public presentation. |  |  |
| Legal notice to be placed in the newspaper concerning the filing of this report (May 2007) |  |  |
| Permit Reference IV.C.2.e: Public presentation of; f: summary of comments received on; and g: intended response to comments on the SWMPAR. |  |  |
| Summarize attendance at the public presentation of the Annual Report. Include number of attendees and who was represented: Supervisor and other Town Officials, 2 members of the general public present at May 21, 2007 annual report meeting. |  |  |
| Comments on Annual Report Meeting _X_ No public comments received on Annual Report. ___ Comments received. Attach summary of comments and intended responses. | Date of Annual Report Meeting: May 21, 2007 | Approximate Date of Meeting Next Year: May, 2008 |
| Additional Techniques | Describe Measurable Goals and Results (when applicable) Indicate: Date Completed, Ongoing Task, or Scheduled Date (for next years activities) |  |
| The Boy Scouts in search of Eagle projects in the town will undertake monitoring in Reall’s Creek with assistance from OCSWCD. Also, the Building inspector provides homeowners with the tri-fold DEC informational brochure on stormwater management and contact information if they have questions. | Scheduled for 2007 reporting period. |  |
| Explain any changes or additions to the Permit Referenced Activities / Techniques, Measurable Goals and / or Scheduled Dates above and provide a reason(s) for the change: The Town of Deerfield no longer intends to pursue Attitude Surveys and Advisory Committees, as they have not been effective in encouraging public participation on other issues in the past. |  |  |

Minimum Control Measure 3. Illicit Discharge Detection and Elimination (IDDE)

Use separate rows to explain the different processes, activities, procedures, practices, etc. used by the MS4. Add additional rows as needed.

| Permit Reference IV.C.3.a: Develop, implement and enforce a program to detect, identify and eliminate illicit discharges, including illegal dumping, into the MS4. - Explain the activities and procedures used to meet this requirement this year and planned for next year. - Revise as procedures are updated. - Identify personnel or outside organization conducting the activities | Describe Measurable Goals and Results (when applicable) Indicate: Date Completed, Ongoing Task, or Scheduled Date (for next years activities) - Example measurable goals: number of illicit discharges detected; number of illicit discharges eliminated. |
| --- | --- |
| The Town has worked with Shumaker Engineering to develop the IDDE local law, which incorporates enforcement provisions. | IDDE law was adopted in June of 2006. |
| The Town Building Inspector during normal travels throughout the Town looks for failing septic systems and other wastewater connections to the storm sewer system | Two failing septic systems were identified and remedied in reporting year 2006. |
| The Town Building Inspector and Highway Superintendent, during their normal travels throughout the Town look for instances of illegal dumping of trash and debris. | Numerous instances of illegal dumping were identified during the 2006 reporting period. All were cleaned up as they were identified. |
| Permit Reference IV.C.3.b: Develop and maintain a map showing the location of all outfalls and the names and location of all waters of the US that receive discharges from outfalls. Explain activities performed this year and planned for next year, including work on the following IDDE guidance prerequisites: - field verification of outfall locations; - mapping all inter-municipal subsurface conveyances; - delineating storm sewershed; and - developing and retaining MS4 mapping as needed to find the source and identify illicit discharges. State if maps are in GIS. | Describe Measurable Goals and Results (when applicable) Indicate: Date Completed, Ongoing Task, or Scheduled Date (for next years activities) - Example measurable goals: percent of outfalls mapped |
| OCSWCD is working to complete the outfall mapping, which will be in GIS format | The mapping is almost complete, and will be delivered to the Town in the summer of 2007. |

Minimum Control Measure 3. Illicit Discharge Detection and Elimination (IDDE) Regulatory Mechanism

| Permit Reference IV.C.3.c: Prohibit, through an ordinance, local law or other regulatory mechanism, illicit discharges into the MS4. The MS4s have until year 5 to complete the local law work. See the instructions for information about completing this section. |  |
| --- | --- |
| Does the MS4 have the legal authority to enact ordinances, local laws or other regulatory mechanisms? | ___ No (go to ADDENDUM 1) _X_Yes (complete questions below) |
| Assessment of Regulatory Mechanism (Local Code) |  |
| 1) When was this assessment completed or planned to be completed? | Date completed: _April, 2006____________ ___Not yet completed (proceed to next table) Plan to complete for reporting in year: ___4; ___5. |
| 2) Is there an existing ordinance, local law or other regulatory mechanism? | _X_ No (go to question 5) ___ Yes |
| 3) Does the existing regulatory mechanism prohibit illicit discharges as required by the MS4 Permit? | ___ No (amendments needed) ___ Yes |
| 4) Does the existing regulatory mechanism include enforcement authorities and procedures as required by the MS4 Permit? | ___ No (amendments needed) ___ Yes |
| Development of Regulatory Mechanism (Local Codes) |  |
| 5) When was this work completed or planned to be completed? | Date completed: __July 2006_______ ___Not yet completed (proceed to next table) Plan to complete work below for reporting in year: ___4; ___5. |
| 6) If you answered ‘No’ to question 1, 2 or 3, what regulatory mechanism or amendments will be adopted to meet the MS4 permit requirements? | ___ NYS IDDE Model Law in its entirety ___ Selected NYS IDDE Model Law articles adopted as amendments to existing code(s) that are equivalent to the NYS IDDE Model Law _X_ MS4 will write language equivalent to NYS IDDE Model Law |
| 7) If you answered ‘No’ to question 1, 2 or 3, has a list of needed changes to local codes been developed for adoption of the regulatory mechanism? | _X_ No ___ Yes, list the local code(s) that will be changed: |
| 8) If the existing regulatory mechanism does not require amendments, what language is in the mechanism? | ___ NYS IDDE Model Law in its entirety ___ Selected NYS IDDE Model Law articles adopted as amendments to existing code(s) that are equivalent to the NYS IDDE Model Law _X_ Language equivalent to NYS IDDE Model Law |
| 9) What was the date or is the planned date of local law adoption? | Date: July 2006 |
| 10) Provide a web address if adopted local law can be found on a web site. | Web Address: www.townofdeerfield.org |

Minimum Control Measure 3. Illicit Discharge Detection and Elimination (IDDE)

Use separate rows to explain the different processes, activities, procedures, practices, etc. used by the MS4. Add additional rows as needed.

| Permit Reference IV.C.3.e: Inform public employees, businesses and the general public of hazards associated with illegal discharges and improper disposal of waste. - Explain activities and materials used to meet this requirement this year and planned for next year - Identify personnel or outside organization conducting activities | Describe Measurable Goals and Results (when applicable) Indicate: Date Completed, Ongoing Task, or Scheduled Date (for next years activities) |
| --- | --- |
| Newsletter articles provide educational information about hazardous waste disposal, illicit discharge detection and elimination, and other stormwater issues. | Ongoing task, newsletter released quarterly |
| Additional Techniques | Describe Measurable Goals and Results (when applicable) Indicate: Date Completed, Ongoing Task, or Scheduled Date (for next years activities) |
| Illegal dumping: notice given to homeowners regarding regulations and enforcement procedures. | Ongoing task, notice given out once during 2006 reporting period. |
| A newsletter article concerning septic system maintenance and installation will be provided to residents via website and newsletter. | Ongoing task, newsletter released quarterly |
| Explain any changes or additions to the Permit Referenced Activities / Techniques, Measurable Goals and / or Scheduled Dates above and provide a reason(s) for the change: |  |

Minimum Control Measure 4 and 5. Construction Site and Post-Construction Stormwater Runoff Control Regulatory Mechanism

| Permit Reference IV.C.4.b.i, 5.a.i: Require development and implementation of erosion and sedimentation controls through a local law or other regulatory mechanism. Report on assessment process used (Stormwater Management Gap Analysis Workbook for Local Officials or equivalent process). The MS4s have until year 5 to complete the local law work. See the instructions for information about completing this section. |  |
| --- | --- |
| Does the MS4 have the legal authority to enact land use ordinances, local laws or other regulatory mechanisms? | ___ No (go to ADDENDUM 2) _X_Yes (complete questions below) |
| Preliminary Assessment of Regulatory Mechanism (Local Code) |  |
| 1. When was the preliminary assessment of existing local codes completed or when will it be completed? | Date completed: _March 2006_________ ___Not yet completed (proceed to next table) Plan to complete for reporting in year: ___4; ___5. ___Did not do preliminary assessment; proceeded directly to Gap Analysis Worksheets 1-4 or adopted Sample Local Law for Stormwater Management and Erosion & Sediment Control (Sample Local Law). |
| 2. If preliminary assessment was completed, indicate the results. | ___ If none of Sample Local Law provisions appear in local code; consider adopting Sample Local Law or equivalent _X_ If few Sample Local Law provisions appear in local code; major revisions needed or consider adopting Sample Local Law or equivalent ___ If most of the Sample Local Law provisions appear in local code; minor revisions needed |
| Assessment and Development of Regulatory Mechanism (Local Code) (continued on next page) |  |
| 3. When was the Gap Analysis or equivalent process completed or when will it be completed? | Date completed: __March 2006______ ___Not yet completed (proceed to next table) Plan to complete work below for reporting in year: ___4; ___5. |
| 4. How was / will the local code adopted*? *If MS4 has some existing local code equivalent to the Sample Local Law and adopted parts of the Sample Local Law as amendments to make a complete local code, check b and c. | a. _X_ The entire Sample Local Law adopted as amendments to existing code or as stand alone law. - If no portions of the Sample Local Law were moved or deleted, all provisions would be exactly the same as the Sample Local Law. - If ANY provisions of the Sample Local Law were moved or deleted, the moved or changed provisions must be reviewed (use the Gap Analysis or equivalent process) to ensure the intent of the law has not been changed. b. ___ Parts of NYS Sample Local Law adopted as amendments to existing code. c. ___ Language developed by municipality was demonstrated to be equivalent. |

Minimum Control Measure 4 and 5. Construction Site and Post-Construction Stormwater Runoff Control Regulatory Mechanism

| Permit Reference IV.C.4.b.i, 5.a.i (continued) |  |  |  |
| --- | --- | --- | --- |
| Assessment and Development of Regulatory Mechanism (Local Code) (continued) |  |  |  |
| 5. Answer the following questions about the Gap Analysis or equivalent processes. |  |  |  |
| Provisions are defined as: All the Sample Local Law sections or subsections in the Gap Analysis Worksheets 1-4 that have a box in the “Equivalence” column, meaning that there is an associated “Equivalence” sheet (with the exception of Article 6, Section 4 which does not have an Equivalence sheet). Total number of provisions in each worksheet: Sample Local Law Article 1 (Gap Analysis Worksheet 1) - 8 provisions; Sample Local Law Article 2 (Gap Analysis Worksheet 2) - 51 provisions; Sample Local Law Article 3, 4, 5 (Gap Analysis Worksheet 3) - 3 provisions; Sample Local Law Article 6 (Gap Analysis Worksheet 4) - 9 provisions. MS4s that adopt the entire Sample Local Law as amendments to existing code or as stand alone law need to indicate the number of provisions being adopted that are exactly the same as the Sample Local Law, or equivalent, in the right-hand column below. |  |  |  |
| Sample Local Law Articles | Number of Required Provisions in Local Law |  |  |
|  | Existing provisions exactly the same as the Sample Local Law language | Existing provisions equivalent to the Sample Local Law language (see Gap Analysis Workbook Equivalence Sheets for information to help determine equivalence) | Sample Local Law or equivalent language to be adopted, listed as legislative agenda items. |
| 1 |  |  | 8 Provisions |
| 2 |  |  | 51 Provisions |
| 3, 4, 5 |  |  | 3 Provisions |
| 6 |  |  | 9 Provisions |
| TOTAL |  |  | 71 Provisions |
| 6. Has a list of needed changes (legislative agenda) been developed for adoption of amendments to local codes (or for deletion of existing codes that are addressed by adoption of a stand alone law)? |  | ___ No _X_ Yes, list the local codes that will be changed: Zoning and Subdivision were modified #4 of 2006 |  |
| 7. What was the date or is planned date of local code adoption? |  | Date: July 2006 |  |
| 8. Provide a web address if the adopted local law can be found on a web site. |  | Web Address: www.townofdeerfield.org |  |

Minimum Control Measure 4. Construction Site Stormwater Runoff Control

Use separate rows to explain the different processes, activities, procedures, practices, etc. used by the MS4. Add additional rows as needed.

| Permit Reference IV.C.4.b. v: Develop and implement procedures for site plan review by the MS4 that incorporate consideration of potential water quality impacts and review individual pre-construction site plans to ensure consistency with local sediment and erosion control requirements. - Describe the procedures below. Revise as procedures are updated. | Describe Measurable Goals and Results (when applicable) Indicate: Date Completed, Ongoing Task, or Scheduled Date (for next years activities) - Example measurable goals: number of plans received; number of plans reviewed; percent of plans received that are reviewed. |
| --- | --- |
| Stormwater Management Law, and associated amendments provide additional site plan and subdivision review criteria for use by the Planning Board and their engineer. OCSWCD reviews site plans upon the request of the Planning Board. They are specific to erosion, sediment, and stormwater issues | This task is ongoing, The local law was adopted in July, 2006 |
| Permit Reference IV.C.4.b. vi: Develop and implement procedures for the receipt and consideration of information submitted by the public. - Explain the procedures below. Revise as procedures are updated. - Identify the responsible personnel or outside organizations. | Describe Measurable Goals and Results (when applicable) Indicate: Date Completed, Ongoing Task, or Scheduled Date (for next years activities) |
| Site plan and subdivision review process includes a public hearing which will be an opportunity for the public to comment on particular projects. Notices for the public hearings are on the website, newsletter, and legal notices in the newspaper. | This task is ongoing, The local law was adopted in July, 2006 |

Minimum Control Measure 4. Construction Site Stormwater Runoff Control

Use separate rows to explain the different processes, activities, procedures, practices, etc. used by the MS4. Add additional rows as needed.

| Permit Reference IV.C.4.b. iii, vii: Develop and implement procedures for site inspections, enforcement of control measures and sanctions to ensure compliance with GP-02-02. - Describe each procedure below. Revise as procedures are updated. | Describe Measurable Goals and Results (when applicable) Indicate: Date Completed, Ongoing Task, or Scheduled Date (for next years activities) - Example measurable goals are number of: inspections; fines assessed; stop work orders; other sanctions. |
| --- | --- |
| The stormwater management law provides for inspection and enforcement by the building inspector, or another designated town official. | This task is ongoing, The local law was adopted in July, 2006 |
| Permit Reference IV.C.4.b. viii: Educate and train construction site operators about requirements to develop and implement a SWPPP and any other requirements they must meet within the MS4s jurisdiction. - Explain the activities and materials used to meet this requirement. - Identify the personnel or outside organization conducting this activity. - Indicate activities planned for next year. | Describe Measurable Goals and Results (when applicable) Indicate: Date Completed, Ongoing Task, or Scheduled Date (for next years activities) |
| The Town will continue to work with OCSWCD and others to encourage training opportunities for Contractors | As training becomes available, we will take advantage of it. |
| The Town will also investigate the possibility of posting training opportunities on the town website, as they are made available by others. | This will be implemented during the 2007 reporting period. |
| Contractor training sessions are provided by the OCSWCD and HOCCPP at least annually, and are available to all contractors who operate in Oneida County. Training is also offered for the Codes Enforcement Officers and any member of the public that would like to attend. Presentations are inclusive of pollutants of concern, and reference is made to the Blue Book and SW Design Manual. | OCSWCD held planning board training session in January, 2007 at various locations throughout county. |
| Additional Techniques | Describe Measurable Goals and Results (when applicable) Indicate: Date Completed, Ongoing Task, or Scheduled Date (for next years activities) |
| Explain any changes or additions to the Permit Referenced Activities / Techniques, Measurable Goals and / or Scheduled Dates above and provide a reason(s) for the change: |  |

Minimum Control Measure 5. Post-Construction Stormwater Management

Use separate rows to explain the different processes, activities, procedures, practices, etc. used by the MS4. Add additional rows as needed.

| Permit Reference IV.C.5.a, c. Develop and implement a post-construction stormwater management program that addresses stormwater runoff from new development and redevelopment and will reduce the discharge of pollutants to the MEP. Program requirements should include: | Describe Measurable Goals and Results (when applicable) Indicate: Date Completed, Ongoing Task, or Scheduled Date (for next years activities) |
| --- | --- |
| - A combination of structural and/or non-structural management practices. - Identify and describe below procedures to ensure installation of post-construction management practices. Revise as procedures are updated. | DO NOT ENTER INFORMATION IN THIS CELL |
| The stormwater management law requires post construction stormwater management practices consistent with NYS Stormwater Design Manual. Building Inspector and planning board review will ensure compliance. | This task is ongoing, The local law was adopted in July, 2006 |
| - Procedures for site plan and SWPPP review to ensure SWMPs meet state standards. - Describe procedures below. Revise as procedures are updated. | - Example measurable goals include: number of plans received; number of plans reviewed; percent of plans received that are reviewed. |
| SWPPP’s are reviewed, and site inspections are conducted by OCSWCD when requested. Field training will be provided to building and codes and highway personnel by OCSWCD. Consulting engineer may also be hired to review SWPPP’s and conduct site inspections on an as-needed basis. | This task is ongoing, The local law was adopted in July, 2006 |

Minimum Control Measure 5. Post-Construction Stormwater Management

Use separate rows to explain the different processes, activities, procedures, practices, etc. used by the MS4. Add additional rows as needed.

| Permit Reference IV.C.5.a, c. (continued): Develop and implement a post-construction stormwater management program that addresses stormwater runoff from new development and redevelopment and will reduce the discharge of pollutants to the MEP. Program requirements should include: | Describe Measurable Goals and Results (when applicable) Indicate: Date Completed, Ongoing Task, or Scheduled Date (for next years activities) |
| --- | --- |
| - Procedures for inspection and maintenance of post-construction management practices. - Explain procedures below. Revise as procedures are updated. | - Example measurable goals are number of: inspections maintenance activities performed. |
| Stormwater management law addresses inspections of post construction management practices. This may be done according to an established schedule, or as needed. Law provides for the establishment of criteria for system maintenance and mechanisms for funding system maintenance and repairs. | This task is ongoing, The local law was adopted in July, 2006 |
| - Procedures for enforcement and penalization of violators. - Explain procedures below. Revise as procedures are updated. | - Example measurable goals: number enforcement activities performed. |
| Stormwater management law addresses enforcement and penalization of violators. The Building Inspector will determine if violations occur and will be addressed in a notice of violation. | This task is ongoing, The local law was adopted in July, 2006 |

Minimum Control Measure 5. Post-Construction Stormwater Management

Use separate rows to explain the different processes, activities, procedures, practices, etc. used by the MS4. Add additional rows as needed.

| Permit Reference IV.C.5.a, c. (continued): Develop and implement a post-construction stormwater management program that addresses stormwater runoff from new development and redevelopment and will reduce the discharge of pollutants to the MEP. Program requirements should include: | Describe Measurable Goals and Results (when applicable) Indicate: Date Completed, Ongoing Task, or Scheduled Date (for next years activities) |
| --- | --- |
| - Adequate resources for a program to inspect new and re-development sites and for enforcement and penalization of violators. - Describe resources below. Update annually. | DO NOT ENTER INFORMATION IN THIS CELL |
| The stormwater management law addresses provisions for generating funding to pay for the Town’s obligations. | This task is ongoing, The local law was adopted in July, 2006 |
| Additional Techniques | Describe Measurable Goals and Results (when applicable) Indicate: Date Completed, Ongoing Task, or Scheduled Date (for next years activities) |
| Explain any changes or additions to the Permit Referenced Activities / Techniques, Measurable Goals and / or Scheduled Dates above and provide a reason(s) for the change: |  |

Minimum Control Measure 6. Pollution Prevention/Good Housekeeping for Municipal Operations

OVERALL MUNICIPAL POLLUTION PREVENTION / GOOD HOUSEKEEPING PROGRAM INFORMATION

| - This table is for MS4s to report on their OVERALL Municipal Pollution Prevention / Good Housekeeping Program. - A separate table follows that is for MS4s to report on management practices performed in identified municipal operations. - Refer to the Municipal Pollution Prevention / Good Housekeeping Assistance document for example best management practices, policies and procedures. - Use separate rows to explain the different processes, activities, procedures, practices, etc. used by the MS4. Add additional rows as needed. |  |
| --- | --- |
| Permit Reference IV.C.6.a: Develop and implement an operation and maintenance program to reduce and prevent pollutant discharges from municipal operations to the MEP. | Describe Measurable Goals and Results (when applicable) Indicate: Date Completed, Ongoing Task, or Scheduled Date (for next years activities) |
| - List pollutants that will be addressed by the municipal pollution prevention program. |  |
| Sediments and Nutrients |  |
| - Set and describe pollution prevention priorities by geographic areas, municipal operation type, and facilities. | DO NOT ENTER INFORMATION IN THIS CELL |
| Continue with catch basin cleaning and street sweeping. | 3,500cy of material collected in 2006 |
| Continue with debris snagging in and around Reall’s Creek | 0 tons/cy of material collected in 2006 |
| Continue with ditch clean out, and reseed after work. | 2,500 cy of material collected in 2006 |
| Permit Reference IV.C.6.a: Include a municipal pollution prevention training component for staff (where all staff are trained). - Explain activities and materials used to meet this requirement. - Identify training needs and design training components - Determine the adequacy and appropriate frequency of staff training. - Identify personnel or outside organization conducting activities. | Describe Measurable Goals and Results (when applicable) Indicate: Date Completed, Ongoing Task, or Scheduled Date (for next years activities) |
| Training is provided to employees regarding spill prevention cleanup | Training Town employees will be ongoing. The entire Highway Department will be trained (8 employees) |
| Additional Techniques | Describe Measurable Goals and Results (when applicable) Indicate: Date Completed, Ongoing Task, or Scheduled Date (for next years activities) |
| Emergency Plan with spill response procedures is being developed by the Town. | Scheduled for completion by Summer 2007. A meeting has been scheduled for May 24, 2007 with authorities from SEMO to discuss finalizing the Emergency Plan. |
| Explain any changes or additions to the Permit Referenced Activities / Techniques, Measurable Goals and / or Scheduled Dates above and provide a reason(s) for the change: |  |

Minimum Control Measure 6. Municipal Operations: ___Street and Bridge Maintenance; ___Winter Road Maintenance;                                  ___Stormwater System Maintenance; ___Vehicle and Fleet Maintenance; ___Park and Open Space Maintenance; ___Municipal Building Maintenance; ___Solid Waste Management; ___Other:__________________________________________________________

| - Copy this page and give it to each municipal office or department responsible for reporting. - Put an ‘X’ in front of each municipal operation type addressed by the Municipal Pollution Prevention/Good Housekeeping Program in that office or department. - Refer to the Municipal Pollution Prevention / Good Housekeeping Assistance document for example best management practices, policies and procedures. - Use separate rows to explain the different processes, activities, procedures, practices, etc. used by the MS4. Add additional rows as needed. |  |
| --- | --- |
| Permit Reference IV.C.6.a, c: Develop and implement an operation and maintenance program to reduce and prevent pollutant discharges from the municipal operation(s) indicated above to the MEP. - Describe how the bulleted items below focus on pollutants addressed by the municipal pollution prevention program and the pollution prevention priorities. | Describe Measurable Goals and Results (when applicable) Indicate: Date Completed, Ongoing Task, or Scheduled Date (for next years activities) |
| - Briefly describe or reference any existing policies and procedures - Briefly describe or reference any policies and procedures being developed | DO NOT ENTER INFORMATION IN THIS CELL |
| Street sweeping, hazardous waste cleanup and catch basin clean out are undertaken on an annual basis | Ongoing task |
| - Briefly describe or reference any existing best management practices - Briefly describe or reference any planned best management practices | DO NOT ENTER INFORMATION IN THIS CELL |
| BMP’s include street sweeping with dust control, ditch cleanout with re-seeding, and mulching practices. | Ongoing task |
| - Identify and describe the equipment and staff that are in place | DO NOT ENTER INFORMATION IN THIS CELL |

Minimum Control Measure 6. Municipal Operations: ___Street and Bridge Maintenance; ___Winter Road Maintenance;                                  ___Stormwater System Maintenance; ___Vehicle and Fleet Maintenance; ___Park and Open Space Maintenance; ___Municipal Building Maintenance; ___Solid Waste Management; ___Other:__________________________________________________________

| - Copy this page and give it to each municipal office or department responsible for reporting. - Put an ‘X’ in front of each municipal operation type addressed by the Municipal Pollution Prevention/Good Housekeeping Program in that office or department. - Refer to the Municipal Pollution Prevention / Good Housekeeping Assistance document for example best management practices, policies and procedures. - Use separate rows to explain the different processes, activities, procedures, practices, etc. used by the MS4. Add additional rows as needed. |  |
| --- | --- |
| Permit Reference IV.C.6.a, c (continued): Develop and implement an operation and maintenance program to reduce and prevent pollutant discharges from municipal operations to the MEP. | Describe Measurable Goals and Results (when applicable) Indicate: Date Completed, Ongoing Task, or Scheduled Date (for next years activities) |
| - Assess if existing programs adequately reduce and/or prevent pollutant discharges - Determine and list any operation type, location or facility that is in need of modification or updates. | DO NOT ENTER INFORMATION IN THIS CELL |
| All material collected as a result of street sweeping, catch basin cleaning, and ditch cleaning would otherwise end up in stormwater. These BMP’s are typically very effective in controlling these pollutants. | 6,000 cy of material collected in 2006 reporting period. |
| Permit Reference IV.C.6.a: If there is a training component for staff specific to these municipal operations: - explain the activities and materials; - identify the personnel or outside organization conducting the activities. | Describe Measurable Goals and Results (when applicable) Indicate: Date Completed, Ongoing Task, or Scheduled Date (for next years activities) |
| HOCCPP videos are available for rental to train highway personnel | Entire highway department (8 employees) will be trained using videos during the summer of 2007. |
| Additional Techniques | Describe Measurable Goals and Results (when applicable) Indicate: Date Completed, Ongoing Task, or Scheduled Date (for next years activities) |
| Explain any changes or additions to the Permit Referenced Activities / Techniques, Measurable Goals and / or Scheduled Dates above and provide a reason(s) for the change: |  |

Did you include any of the following documents as appendices? Put a mark each appended document.

____ Summary of public comments received on the annual report at the public presentation (Required) No Comments Received ____ Intended response to comments on the annual report (Required) No Comments Received ____ Results of information collected and analyzed, including monitoring data; evaluation of assessment (modeling) of pollutant discharges, including modeling results and pollutant transport trends. ____ Other ______________________________________________________________________________